CALL FOR PROPOSALS FOR BIOGAS PURE_PILOTS AND VALIDATION WITH PARTNERS

# Background

The Power for Food Partnership Uganda Programme is a five-year (2025–2029) multi-country initiative implemented by SNV in Uganda, Ethiopia, Rwanda, and Kenya, with funding support from the IKEA Foundation. The programme responds to interconnected development challenges including persistent poverty, rising climate shocks, ecological degradation, food insecurity, unequal access to energy, and barriers to a just energy transition. These challenges collectively undermine productivity, livelihood resilience, and inclusive socio-economic transformation.

Although the agri-food and energy systems are interdependent, interventions across these sectors have historically been fragmented and short-term, resulting in inefficiencies and missed opportunities for transformative impact. The programme, therefore, seeks to bridge the gap between regenerative agriculture (RA) and the productive use of renewable energy (PURE) by fostering systems thinking, adaptive learning, and evidence-based solutions that strengthen the RA–PURE nexus.

Biogas technologies have high potential within this nexus, enabling farmers and agribusinesses to generate renewable energy from organic waste while enhancing soil fertility and farm productivity. Early pilot implementations provide critical opportunities to test, validate, and learn from RA–PURE solutions, building evidence for scaling across Uganda.

# Purpose / Justification

The purpose of procuring biogas PURE technologies is to pilot, validate, and demonstrate their technical, commercial, and agronomic viability with partners, generating evidence for scaling RA–PURE solutions.

Specifically, the procurement will:

- Enable pilot testing of biogas equipment across selected farms and agribusiness operations to assess performance, durability, and suitability for productive uses.

- Generate evidence and knowledge on operational feasibility, energy output, agronomic benefits, and integration with regenerative agriculture practices.

- Support partner engagement and capacity building by providing hands-on exposure to the technologies, fostering adoption and system-level understanding.

- Inform investment and scaling decisions, ensuring that further deployment is evidence-based, cost-effective, and aligned with market demand.

# Expected output.

- Validated biogas PURE technologies, with documented performance data, operational guidance, and technical specifications.

- Knowledge products capturing lessons learned, best practices, risks and recommendations for replication and scaling.

- Demonstration models that partners can showcase biogas PURE solutions to farmers, investors, policy makers and other stakeholders to drive adoption.

- Evidence-based scaling strategy, guiding procurement, deployment, policy engagement and resource allocation for wider RA–PURE adoption.

# Methodology for biogas PURE Pilots and Validation with partners

Methodology for Piloting RA–PURE Biogas Solutions

The piloting of RA–PURE biogas solutions will follow a phased approach. The process is designed to (i) validate the technical performance of key biogas–PURE devices, (ii) ensure strong ownership by SNV and the Power for Food programme partners, and (iii) leverage collaboration with other SNV programmes (INCLUDE and ABC) and local stakeholders for scale.

Phase 1 – Procurement and laboratory validation

The first phase focuses on procuring the key Biogas PURE items and associated devices and accessories required for validation. Once procured, the equipment will undergo laboratory and controlled-environment testing to verify performance, safety and basic suitability for the targeted RA–PURE use cases (e.g. pumping for irrigation, productive loads, farm-level energy needs). This phase is limited to procurement and technical validation; The field deployment will take place during the procurement and shipping of the biogas equipment and devices, allowing the programme to select the demo sites and start the construction and or installation of biodigesters.

Phase 2 – Participatory site selection and design of field pilots

As indicated in phase 1, the project will move to field to select the demo sites (farmers, Cooperatives among other) through a participatory process with Power for food Partners and SNV initiatives that reinforces internal ownership. In close coordination with the INCLUDE and ABC programmes, Power for Food partners, and local authorities, the team will jointly identify the geographical areas where demos will be installed.

Selection of pilot sites (farmers, cooperatives or productive units) will be based on technical, socio-economic and environmental criteria, including suitability for biogas and PURE applications, willingness to co-invest, potential for learning and demonstration, and alignment with local development priorities. This process is expected to create traction not only for Power for Food, but also for leveraging collaboration with other SNV programmes and with local governments and the Ministries of Energy and Agriculture.

Phase 3 – Agreements, co-investment and installation of field pilots

Once priority sites and partners are identified, a second participatory process will be undertaken to formalise roles and commitments. This will include:

- Signing agreements with selected farmers or productive units that are willing and able to co-invest in the pilots.

- Establishing MoUs with the INCLUDE and ABC programmes and other relevant partners, clarifying contributions (technical support, finance, knowledge) and responsibilities.

On this basis, organised procurement and construction of biodigesters and installation of the validated Biogas PURE items will be carried out together with the involved actors. The aim is to ensure that pilots are not only technically sound but also embedded in local realities and co-owned by end-users, partners and SNV.

Phase 4 – Learning, business model validation and market development

During implementation, each pilot will be monitored not only for technical performance, but also as a real-life business case. The project will document costs, revenues, labour implications, productivity gains and soil/production benefits from both the biogas solution and the use of organic biofertilizer (digestate).

Phase 5 – Strength MAAIF and MEMD capacities

MAAIF and MEMD will be effectively engage on the demo plots pilots and follow-up processes. Additionally, as part of the capacity building link to influencing policies, strategies and resources, Power for Food will A) train agriculture and energy officers at ground level B) Equip the MEMD and MAAIF with biogas devices like but limited to: Biogas electric generator, Biogas Analyzer and PH meter.

Based on this, the pilots will be used to:

- validate and refine business models for RA–PURE biogas solutions (including different co-investment and service-arrangement options),

- design and implement awareness-raising activities (farmer field days, demo visits, partner exchanges) to showcase how the systems work in practice, and

- aggregate and stimulate demand for biogas and biofertilizer solutions among farmers, cooperatives and local agribusinesses.

Evidence and market signals from the pilots will feed into the Power for Food MEL and learning frameworks and will be shared with partners, local authorities, MFIs and relevant ministries. The intention is to use the pilots as concrete, trusted reference points to:

- inform future programme design and investment decisions,

- crowd in suppliers and financiers, and

- support broader adoption and purchase of biogas technologies and organic biofertilizers beyond the initial pilot sites.

# Participants

- SNV: Programme oversight, technical leadership, PURE pilot coordination, and learning integration.

- CREEC / Technical Partners: Laboratory testing, equipment validation, and performance verification.

- Partner Organisations: MEMD, MAAIF, PELUM, NOGAMU, ACSA, NARO, USEA, NREP – support piloting, farmer engagement, and demonstrations.

- District Local Governments & Agribusinesses: Host pilot sites and provide feedback on operational and commercial feasibility.

# Biogas PURE Pilots and Validation with partners:

| Equipment | Specifications | Quantity |
| --- | --- | --- |
| Biogas analyser | measure CH4/CO2/H2S/O2 content Communications: mini-USB, IRDA and Bluetooth as standard internal memory & SD card | 3 |
| Biogas generator-electric (Dual biogas/LPG) 5KW | Rated Power: 5 KW Fuel: Biogas Gas consumption: 0.7M3/KWh CH4 content: ≥ 50% Intake pressure range: 0.8 up to 20Kpa Type: Single cylinder, 4-stoke, air cooling | 10 |
| Biogas generator-electric (Dual biogas/LPG) 8KW | Rated Power: 8 KW Fuel: Biogas Gas consumption: 5.6 M3/KWh CH4 content: ≥ 50% Intake pressure range: 0.8 up to 20Kpa Type: Single cylinder, 4-stoke, air cooling | 3 |
| Water heaters | Material: Iron Surface treatment: Painting Ignition: auto Flow: 7L/min Water | 11 |
| Biogas Flow meter | Material: aluminium Nominal flow rate Q: 2.5 m3/h Maximum flow rate Qmax:4 m3/h Minimum flow rate Qmin:0.025 m3/h Maximum working pressure:10 Kpa | 12 |
| Portable PH meter | Range/ pH: -2.000 … +19.999 ±0.005 pH Display: 7-Segment LCD | 20 |
| Bio slurry solid liquid separators | Type: screw press for dewatering of cattle dung slurry Main engine power: 4kw/240V/50hz Delivery pump: 3kw/380V/50hz Main material: Stainless steel | 1 |
| Biogas pressure pump | Frequency: 50Hz Power: 20 W Maximum pressure: 24 kPa Maximum Vacuum (-Kpa): -25 Flow≥40 L/min | 9 |
| Biogas pressure pump Solar | Charging method: Only 220V AC Frequency: 50Hz Power: 10 W Max. Pressure: 15Kpa Max. Flow rate: 12L/min solar panel: 10w | 6 |
| Biogas Storage Bag 10 M3 | Size: 10M3 (2.4*2.1*2.0M) Materials: Red Mud reinforced plastics Thickness.: 0.7mm | 2 |
| Biogas Storage Bag 5 M3 | Size: 5M3 (2.1*1.6*1.5M) Materials: pvc reinforced plastics Thickness: 0.45mm | 2 |
| Biogas Pressure meter 0.6 mbar | Pressure 0-16kpa Material: pvc | 50 |
| Biogas pressure regulator | Pressure: 2.15 mbar to 1.03 bar Material: stainless steel Corrosion-resistant construction Self-closing air cushion pallet with center stabilizing Usage/Application: BIOGAS RELIF | 3 |
| Biogas Heaters-Pig/Chickens | Model: HL, Stainless-steel fuel application room heater designed exclusively for biogas, pressure range of 800–1600 Pa, weighing 1.25 kg per set, packaged 12 sets per box, | 17 |
| Digital Thermocouple | Temperature Measurement Range: - 50°C to +150°C Thermometer Type: Handheld; Type: Probe, Length: 1.2m | 10 |

# Evaluation criteria

The criterion for evaluation is based on the technical understanding as well as a value for money offering of the supplier.

| Criteria | Maximum score |
| --- | --- |
| Technical |  |
| Understanding of the requirement: The supplier should demonstrate a clear understanding of the technical specifications | 20 |
| Delivery Timelines: Relevance, clarity, feasibility, and alignment of the quotation, approach, and timelines. | 10 |
| Experience: Evidence of similar assignments successfully completed, with evidence of previous contracts. Minimum of five contracts previously done. | 40 |
| Financial |  |
| Value for Money: The firm’s financial proposal should demonstrate value for money for the assignment | 30 |

# Due diligence instructions

The Applicant must evidence the following as part of the application.

- Company Legal registration documents (Articles of Association and Powers of Attorney)

- Tax Compliance Certificate

- Valid trading license

- Company profile

- References from previous comparable assignments undertaken

# Submission requirements

Interested suppliers/firms should submit:

- Bid document.

- Financial proposal (budget breakdown in UGX/USD).

- Applications should be submitted electronically to SNV Uganda at: ugandatenders@snv.org

by March 20th, 2026.

Tender disclaimer

SNV reserves the right to either accept or reject any or all bids submitted. SNV reserves the right to either increase or decrease the assignment scope depending on budget availability. SNV can stop this procurement at any time without need to give explanation or can extend the deadline for submission once it sees it fit. In case you do not hear from SNV within 3 weeks of closure of the bid receipt date, consider yourself unsuccessful. SNV also reserves the right to reject and cancel the tender in case any illegal, corrupt, coercive, or collusive practices are noticed. Late bids will be rejected. Please note that viewing, downloading or otherwise using the TOR constitutes acceptance on your part of all the above noted statements and conditions.